MINUTES OF MEETING

Sentosa Health Insurance — PoC Review

| Date | Thursday, April 24, 2026 ¦ 10:00 – 10:35 AM SGT |
| --- | --- |
| Location | Google Meet (Remote) — Recorded via Grain |
| Attendees | Indi Bintang (Account Manager, Sembuh AI), Yoni Hartono (Head of Claims, Sentosa Health Insurance) |
| Meeting Type | PoC Review — 3-week checkpoint |
| Deal Reference | Sentosa Health Insurance — STP ¦ Stage: Waiting Confirmation ¦ Value: $30,000 |
| Deal Signal | POSITIVE — Client receptive, PoC meets core needs with minor adjustments. Moving toward commercial proposal. |

# Executive Summary

The 3-week PoC review with Sentosa Health Insurance was productive. The OCR solution is performing well on typed claim forms with near-zero errors. Handwritten form accuracy is at 70–75% and needs to reach 85–90% before production deployment — Sentosa will provide 200–300 sample forms for model fine-tuning.

A workflow adjustment is required: adding an eligibility pre-check step before claims reach the assessor queue. This is a configuration change, not a rebuild. The client’s VP of Operations is the budget decision maker and needs an executive summary with PoC results and projected ROI to approve the commercial engagement.

# Key Discussion Points

## 1. PoC OCR Performance

- Typed claim forms: Near-perfect accuracy. Client team is “generally positive” and found results better than expected.

- Handwritten claim forms: 70–75% accuracy currently. Target for go-live is 85–90%.

- Key issue: Diagnosis code field on handwritten forms is frequently misread. This affects auto-adjudication downstream.

- Solution: Fine-tune the model on Sentosa’s specific claim form layout using 200–300 sample forms. Client agreed to provide these within 1–2 weeks.

## 2. Workflow Gap Identified

- Current PoC flow: OCR extraction → directly to review queue.

- Sentosa’s actual flow: OCR extraction → eligibility pre-check (admin) → assessor queue.

- Gap: The PoC skips the eligibility verification step. Without it, claims bypass the admin team’s pre-check, which breaks adoption.

- Resolution: Add eligibility pre-check as an intermediate step. Confirmed as a configuration change — no rebuild required. Sembuh dev team to implement.

## 3. Incomplete Documentation as Pain Point

- Sentosa spends significant time on back-and-forth with hospitals/clinics over incomplete claim submissions.

- Client sees high value in OCR + validation rules catching missing signatures, diagnosis codes, and supporting documents at intake — before entering the assessment queue.

- This directly reduces the 11% rejection rate (40% of which comes from incomplete documentation).

# Client Operational Data

The following data was shared by Yoni  Hartono for commercial proposal scoping:

| Metric | Value |
| --- | --- |
| Monthly Claim Volume | ~4,200 claims/month (range: 3,800 – 4,500) |
| Active Members | ~62,000 (individual + group policies; ~70% corporate segment) |
| Annual Incurred Claims | IDR 18.5 billion (FY2025). Trending ~IDR 20 billion annualized based on Q1 2026. |
| Claim Rejection Rate | ~11% of total claims |
| Rejection Breakdown | Incomplete documentation: ~40% ¦ Policy exclusions: ~30% ¦ Other (late submission, inactive member): ~30% |

# Action Items

| # | Action Item | Owner | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | Add eligibility pre-check step to PoC workflow | Sembuh AI (Dev Team) | Before next iteration | TO DO |
| 2 | Prepare commercial proposal with scoped pricing | Indi Bintang | May 1, 2026 | TO DO |
| 3 | Prepare 1-page executive summary (PoC results + ROI projection) | Indi Bintang | May 1, 2026 | TO DO |
| 4 | Provide 200–300 sample handwritten claim forms for OCR fine-tuning | Yoni Hartono (Sentosa) | May 7, 2026 | WAITING |
| 5 | Fine-tune handwriting OCR model on Sentosa form layout | Sembuh AI (Dev Team) | After #4 received | BLOCKED |

# Stakeholder Notes

| Person | Role | Notes |
| --- | --- | --- |
| Yoni Hartono | Head of Claims | Primary contact. Operationally supportive. Attended PoC review. Needs VP sign-off for budget. |
| VP of Operations | Budget Decision Maker | Has not been met. Needs executive summary + ROI projection. Yoni will present internally on our behalf. |

# CRM Update Instructions

The following fields should be updated in Monday.com (Deal: Sentosa Health Insurance — STP):

| CRM Field | Update Value |
| --- | --- |
| Last Contact Date | April 24, 2026 |
| Deal Stage | Waiting Confirmation (no change) |
| Monthly Claim Volume | 4,200 |
| Members Covered | 62,000 |
| Incurred (IDR jt) | 18,500 (IDR 18.5 billion) |
| Next Action | Send commercial proposal + executive summary by May 1 |
| Blocker | VP of Operations sign-off required. Waiting on sample forms for OCR fine-tuning. |

This document was auto-generated by the Sales Intelligence Engine from a Grain video transcript using Claude (Anthropic). Human review recommended before sharing externally.